## Slide 1: Fooder
Simon Fu, Jack Wu, Wendy chen, Matheus schaly

## Slide 2: Requirements
Functional Requirements (defines what the system should do)
    The system shall allow the user to upload images stored in their mobile device
Non-functional Requirements (defines how the system will do it)
    The system shall have a maximum file upload size of 100MB
Assumptions made examples
  All project team members are available during the project time frame
  Funding is available when the project starts
Notes: We defined several functional and non-functional requirements for our application, which are all documented in our SRS.
We also include any assumptions that have been made by the requirements engineering team when gathering and analyzing the requirements. If any of the assumptions are found to be false, the SRS would need to be re-evaluated to make sure its contents are still valid

## Slide 3: Backend Design

## Slide 4: Frontend UI Design
Notes: - Clean
- Swiping

## Slide 5: Development Methodology
Iterative and Incremental (I&I):
  Advantages over Waterfall:
    Continuous customer feedback.
    Iterative development cycles.
    Works better for innovative work.
  Advantage over Agile:
    Initial commitment.

## Slide 6: Organization

## Slide 7: Work breakdown structure

## Slide 8: Work breakdown structure

## Slide 9: Work breakdown structure

## Slide 10: Work breakdown structure

## Slide 11: Work breakdown structure

## Slide 12: Schedule
Size: functions points method
  Adjusted functions points: 187.58.
  KLOC: 9.941 (Java).
Staff-months and months: COCOMO intermediate embedded method
  Employees: 23.
  Duration: 24 months.
  01-dec-2019 to 01-dec-2021.

## Slide 13: Budget
  Software Developers:
    2 Entry-level: C$ 22,00/hour
    5 Early-career: C$ 22,49/hour
    5 Mid-career: C$ 35,57/hour
    1 Experienced: C$ 65,00/hour
    2 Late-career: C$ 59,00/hour
Resource Type Expenditure | Total Project Costs
Labour | C$ 3,139,552.36
  Programmer Analyst:
    2 Late-career: C$ 50.05/hour
  Software Engineers:
    1 Mid-career: 29.53/hour
    1 Late-career: 61.92/hour
  Project Managers:
    4 Entry-level: 20.59/hour
Antecipated hours of work: mostly 3,992 and some 3,832.

## Slide 14: Budget
Resource Type Expenditure | Total Project Costs
Labour | C$ 3,139,552.36
Hardware | C$ 14,250.00
Software | C$ 2,548.85
Contracted Services | C$ 2,824.60
Contingency | C$ 399,787.25
Cost to Complete | C$ 3,498,963.06

## Slide 15: Configuration Plan
Versioning
Backtracking

## Slide 16: Change control Plan
Generate change request (CR)
Log CR status
Evaluate CR
Authorize
Implement
Notes: CR content:
- Date
- CR #
- Title
- Description
- Submitter
- Phone
- E-mail
- Product
- Version
- Priority

## Slide 17: Test Plan
Test Case ID | Scenario | Steps | Data | Expected Results
FT-001 | Check Customer Login with Valid Data | 1. Open Fooder 2. Enter ID 3. Enter Password 4. Click Submit | Userid = fooder100 Password = pass100 | User is logged in to the application
IT-008 | Image Processing | Open Fooder, Swipe to Camera tab, Click bottom center, Image is processed, return values | N/A | Front end receive calculated data using our image processor, calculation algorithm and is presented to the user
AT-010 | G: Past Photos W: Select History T: Interact with Calendar to view history | Open Fooder, History Tab, Select Date, View photos on selected date | Some demo history on the device | User should be able to interact with a calendar to view their photo history
Notes: The testing methods we used in this application is Unit, Functional, Acceptance and System Integration.
In the table are three test cases for Functional, Integration, and Acceptance testing.

## Slide 18: Top 5 Risks
Unexpected downtime from service providers
Unforeseen complexity of our backend system
Unforeseen changes
Turnover of employees
Overbudget & overtime
Notes: Talk about how to mitigate those risks.

## Slide 19: Lessons Learned - What can be used for future projects?
Understanding the Requirements
  With the lack of communication and stakeholder involvement, are all needs captured?
  Asking the right questions to make sure requirements are correct
  Be proactive in communicating with the customer on this topic
  Avoids bad acceptance tests
Scheduling
  We should follow some standard method for scheduling deadlines for better accuracy
  Current predictions may be more fragile to change, unforeseen circumstances, etc.
Notes: There will be ambiguity of exactly what the customer wants if the team doesn't communicate with the customer well
Its good to be more proactive in working with the customer
Overall allows for a smoother dev process, not as much going back for changes
Can make improvements on selecting deadlines for certain project milestones. Not using a good standard method can be fragile to change and unforeseen circumstances